## Slide 1: AGILE PRESENTATION
16 APRIL 2023

## Slide 2: SCRUM-AGILE APPROACH
Iterative and Incremental Development:
  Breaking work into smaller, more manageable chunks
  Delivering working product increments at the end of each sprint
  Enabling continuous feedback and iteration
  Allowing teams to adapt quickly to changing requirements or market conditions
Self-Organizing Teams:
  Cross-functional teams with all the necessary skills to deliver a working product
  Autonomously deciding how to approach the work at hand
  Estimating the effort required for each task and allocating resources accordingly
  Taking ownership of their work
Continuous Feedback:
  Identifying issues and opportunities for improvement early on
  Receiving feedback from the product owner and stakeholders during sprint reviews and retrospectives
  Using feedback to improve processes and prevent major problems from arising later in the development cycle
Collaboration:
  Working closely together and sharing knowledge and expertise
  Communicating regularly to ensure everyone is on the same page
  The product owner as an integral part of the team, providing guidance and feedback to ensure that the product meets customer needs
Flexibility:
  Acknowledging that requirements can change over time
  Being open to feedback and willing to make changes
  Adapting quickly to new circumstances
  Maintaining a high level of flexibility and adaptability to ensure successful project outcomes
The Scrum-agile approach is a project management framework that emphasizes flexibility, iterative development, and customer collaboration. It is based on the Agile Manifesto, which emphasizes "individuals and interactions, working software, customer collaboration, and responding to change.

## Slide 3
The Scrum-agile approach relies on a small, cross-functional team to work together to deliver high-quality products. Each team member has a specific role and set of responsibilities that contribute to the success of the project.
Product Owner:
  Represents the customer and ensures that the product meets their needs
  Prioritizes the product backlog to ensure that the team is working on the most important features and requirements
  Provides feedback on the product increment delivered at the end of each sprint to ensure that it meets customer needs
  Communicates the product vision to the team and stakeholders
Scrum Master:
  Facilitates the Scrum-agile process and ensures that the team is following it effectively
  Removes obstacles or impediments that may be hindering progress
  Encourages the team to experiment with new approaches and continuously improve their processes
  Facilitates Scrum events such as daily stand-ups, sprint reviews, and retrospectives
Development Team:
  Delivers a working product increment at the end of each sprint
  Collaborates closely with the Product Owner and stakeholders to ensure that the product meets customer needs
  Self-organizes to decide how best to approach the work at hand
  Estimates the effort required for each task and allocates resources accordingly
  Writes high-quality code that is maintainable and meets coding standards
ROLES ON A SCRUM
AGILE TEAM
Scrum Team: Product Owner, Scrum Master, Development Team

## Slide 4: PHASES OF THE SDLC IN AN AGILE APPROACH
The Software Development Life Cycle (SDLC) is a process used by development teams to design, develop, test, and deploy software products. In an agile approach, the SDLC is broken down into smaller, iterative phases to enable rapid development and delivery of working software.
Next slide will explain phases of the SDLC in an agile approach and their importance in the development process.

## Slide 5: PHASES
Each phase of the SDLC in an agile approach is important for ensuring that the team is building a product that meets user needs and expectations. By working iteratively and collaboratively, the team can deliver high-quality products that meet customer needs while continuously improving their processes and working practices.
Planning: This phase involves defining the project scope, objectives, and requirements. The Product Owner and stakeholders work together to prioritize the product backlog and define the initial set of user stories that will guide development. This phase is critical because it sets the direction for the rest of the development process and ensures that the team is working on the right features.
Analysis: In this phase, the team works to understand the user needs and define the detailed requirements for each user story. The team may use techniques such as user interviews, surveys, and prototyping to gain a deep understanding of user needs. This phase is important because it helps ensure that the team is building a product that meets user needs and expectations.
Design: The design phase involves creating a detailed plan for building the product increment. The team may use wireframes, mockups, and other design artifacts to visualize the product and ensure that it meets user needs. This phase is important because it helps ensure that the team has a clear plan for building the product and that it meets user needs and expectations.
4. Development: In this phase, the team builds the product increment based on the plan developed in the design phase. The team works in short sprints, typically two to four weeks long, to deliver working software increments. This phase is important because it ensures that the team is making steady progress towards delivering a working product.
5. Testing: In the testing phase, the team verifies that the product increment meets the requirements and works as expected. The team may use techniques such as manual testing, automated testing, and exploratory testing to ensure that the product increment is of high quality. This phase is important because it helps ensure that the team is delivering a high-quality product that meets user needs and expectations.
6. Deployment: The deployment phase involves releasing the product increment to users. The team works to ensure that the product is ready for release and that any issues that arise during deployment are quickly resolved. This phase is important because it enables the team to deliver the product to users and collect feedback on its usability and effectiveness.

## Slide 6: Waterfall vs. Agile Development Approach
Comparison of the waterfall and agile development approaches
Differences in the development process, such as the sequential nature of the waterfall approach and the iterative nature of the agile approach
Differences in the team structure, such as the hierarchical nature of the waterfall approach and the self-organizing nature of the agile approach
Differences in the focus, such as the emphasis on documentation and planning in the waterfall approach and the emphasis on collaboration and feedback in the agile approach

## Slide 7: WATERFALL vs. AGILE
The waterfall and agile development approaches are two distinct methods used in software development. Here are some key differences between the two:
Focus:
Waterfall: The waterfall approach places a strong emphasis on documentation, planning, and approval processes. The focus is on completing each phase of development before moving on to the next, with a final product released at the end of the process.
Agile: The agile approach places a strong emphasis on collaboration, feedback, and continuous improvement. The focus is on delivering working software increments in a continuous and collaborative manner, with feedback used to guide the development process.
Overall, the main difference between the waterfall and agile development approaches lies in their approach to the development process, team structure, and focus. The waterfall approach is more structured and sequential, with a focus on planning and documentation. The agile approach, on the other hand, is more flexible and iterative, with a focus on collaboration and feedback. Both approaches have their advantages and disadvantages, and the choice of approach will depend on the specific needs of the project and organization.
Development Process:
Waterfall: The development process in the waterfall approach is sequential, with each phase of development completed before moving on to the next. There is a heavy emphasis on planning, documentation, and approval before moving forward.
Agile: The development process in the agile approach is iterative, with each phase of development overlapping and occurring in short cycles. There is a focus on delivering working software increments in a continuous and collaborative manner.
Team Structure:
Waterfall: In the waterfall approach, there is a hierarchical team structure with clear roles and responsibilities. Each team member has a specific role and may not be involved in other aspects of the project.
Agile: In the agile approach, there is a self-organizing team structure where members work collaboratively on all aspects of the project. There is a focus on shared responsibility and decision-making.

## Slide 8: PROCESS DIFFERENCES
A particular problem that can arise in development is changing requirements or scope creep. For example, a client may request a new feature or change their mind about the design of the product, which can impact the development process.
If a waterfall development approach were used in this scenario, the impact of the change would be significant. The waterfall approach requires that each phase of development is completed before moving on to the next, so any changes made in later phases can cause delays and complications in the earlier phases. For instance, if the design is changed after the development team has already begun coding, they may need to go back and revise their work, causing a delay in the development timeline.
On the other hand, an agile development approach can handle changing requirements more efficiently. Agile development is iterative and allows for changes to be made throughout the development process. For example, if the client requests a new feature in the middle of development, the agile team can incorporate the change into the next sprint, without significantly delaying the development timeline. The agile approach also emphasizes collaboration and feedback, so the development team can work closely with the client to ensure that any changes are implemented correctly and meet their needs.
In summary, if a problem like changing requirements arises in development, the waterfall approach can cause delays and complications compared to the agile approach. The waterfall approach requires that each phase is completed before moving on to the next, so changes made later in the process can cause significant delays. In contrast, the agile approach is more flexible and allows for changes to be made throughout the development process, which can help mitigate the impact of changing requirements.

## Slide 9: Factors to Consider When Choosing a Waterfall Approach or an Agile Approach
In our experience with the SNHU Travel project, we chose to use the Scrum-agile approach rather than the waterfall approach due to the project's complex and evolving scope, as well as the need for frequent stakeholder involvement. According to a survey conducted by the Standish Group, agile projects are more successful than traditional waterfall projects, with 42% of agile projects succeeding compared to 14% of waterfall projects (source: https://www.pmi.org/learning/library/agile-versus-waterfall-projects-6204).
Additionally, the agile approach allows for greater collaboration and feedback, which is critical in a project like SNHU Travel, where stakeholder involvement was key to its success.
The choice of development approach depends on various factors, including project size, complexity, scope, team experience and expertise, and stakeholder involvement. Our experience with the SNHU Travel project led us to choose the Scrum-agile approach due to the project's complexity, evolving scope, and need for stakeholder involvement. Properly cited sources, such as the Standish Group survey, can support our decision-making process.
Project Size: For larger projects, a more structured approach like the waterfall approach may be more suitable, while smaller projects can benefit from the flexibility of the agile approach.
Project Complexity: Projects with a high degree of complexity may benefit from the iterative approach of the agile method, while simpler projects may be better suited for a more structured approach like the waterfall approach.
Scope: If the project scope is well-defined and unlikely to change, the waterfall approach may be more effective. However, if the project scope is likely to change or evolve over time, the agile approach may be more suitable.
Team Experience and Expertise: If the development team has experience and expertise with a particular approach, it may be more efficient to use that approach. However, if the team is new or inexperienced, a more structured approach like the waterfall may be more appropriate.
Stakeholder Involvement: If stakeholder involvement is critical to the project's success, the agile approach may be more effective due to its emphasis on collaboration and feedback.
Choosing a development approach depends on various factors, such as project size, complexity, scope, team experience, expertise, and stakeholder involvement. Here are some factors to consider when choosing a development approach:

## Slide 10: Large image
CONCLUSION
In this presentation, we discussed the Scrum-agile development approach and its key facets, such as iterative and incremental development, self-organizing teams, and continuous feedback. We also highlighted the importance of the various roles on a Scrum-agile team, including the Product Owner, Scrum Master, and Development Team.
We compared the waterfall and agile development approaches, emphasizing the differences in the development process, team structure, and focus. We also discussed how a particular problem in development would have proceeded differently with a waterfall development approach than with the agile approach we used, highlighting how the waterfall approach may have caused delays or complications in the development process compared to the agile approach.
We then identified factors to consider when choosing a development approach, such as project size, complexity, scope, team experience and expertise, and stakeholder involvement. We used our experience with the SNHU Travel project to support our decision to use the Scrum-agile approach rather than the waterfall approach.
In conclusion, the Scrum-agile approach can be highly effective for development projects, particularly those with complex and evolving scope and a need for stakeholder involvement. When choosing a development approach, it's essential to consider factors such as project size, complexity, and stakeholder involvement. We recommend that future development projects assess these factors carefully and consider the Scrum-agile approach to maximize success.

## Slide 11: Thank You
Marc Anthony Aradillas
+1 469-345-2475
Marc.Aradillas@snhu.edu
CHADA TECH
REFERENCES:
The Agile Manifesto: https://agilemanifesto.org/
The Scrum Guide: https://www.scrum.org/resources/scrum-guide
Agile Alliance: https://www.agilealliance.org/
"Agile vs Waterfall: Pros and Cons, Differences and Similarities" by Margarita Hakobyan, published on Techopedia: https://www.techopedia.com/agile-vs-waterfall-pros-and-cons-differences-and-similarities/2/32719
"Waterfall vs Agile: Which methodology is right for your project?" by Emily Bonnie, published on Atlassian: https://www.atlassian.com/agile/project-management/waterfall-vs-agile
"Agile vs. Waterfall: Which project management style is right for you?" by Mary Shacklett, published on TechRepublic: https://www.techrepublic.com/article/agile-vs-waterfall-which-project-management-style-is-right-for-you/